Gabe Conner

1/24/26

Case Study: Operation InVersion

Operation InVersion is a perfect example of how problems can and will build up quietly before they turn into something bigger down the road. At LinkedIn, the main issue was how developers were working with code branches. Everyone was working in their own branch for extended periods of time, and changes were only merged back together right before a release. At first this actually worked fine, but as the company only grew and grew, releases became stressful, slow, and full of last-minute bugs.

The case study explains that this was not really a tooling problem, it was more about how people were working. When too much code piled up, small issues became hard to track down, and fixing one thing often broke something else. Developers even ended up having to spend more time merging and debugging than actually building new features. This cause a whole lot of frustration to start across the teams, since releases felt unpredictable and risky rather than the usual routine.

Operation InVersion was LinkedIn’s way of flipping that process around. Instead of long branches, they halted pretty much all development for two whole months. While this sounds extreme, it allowed the company to clean up existing issues and rethink how development was being done. After this reset, developers started working off one main code line and merging changes more often. This forced teams to keep changes smaller and deal with problems earlier, instead of letting them sit and grow.

This new approach also pushed developers to improve their testing habits. Since everyone was now working on the same main branch, breaking the build no longer just affected one person’s work, it affected the entire team. Because of this, developers became more careful, communicated better, and took more responsibility for the stability of the system.

I feel like the biggest lesson to learn here from this is that slow releases are usually caused by process choices, not bad developers. By changing something as simple as how work flowed and by encouraging frequent integration, LinkedIn made releases faster, safer, and far less painful. The case study shows how adjusting team habits and workflows can have a huge impact on software quality and delivery speed.

Sources:

Grammarly. Grammarly: Free Online Writing Assistant. https://www.grammarly.com/

Kim, G., Humble, J., Debois, P., & Willis, J. (2021). The DevOps handbook (2nd ed.). IT Revolution.

OpenAI. (2025). ChatGPT (40 mimi). https://chat.openai.com/chat